# Test Plan

Tutorial Safety Incident Reporting · Generated by the Agentic SDLC Factory on October 26, 2026

# Test-Stage Proposal — Tutorial Safety Incident Reporting

Status: Proposed for human review Target environment: Dev Test-management system of record: Azure DevOps Source baseline: intake requirements and active delivery work items

# 1. Evidence reviewed

| Evidence | Finding | Test-planning implication |
| --- | --- | --- |
| Intake requirements: docs/intake/requirements/tutorial-safety-incident-reporting-requirements.md | Requires a mobile-first end-to-end workflow: submit incident, safety-lead triage and notification, corrective actions through verification, investigation closure, responsive UI, validation, sensitive-data protection, clear feedback, realistic sample data, and automation. | Primary test scope and release evidence. |
| Azure DevOps project | Project exists and matches the supplied scope. | Proposed test records should be created in this project. |
| Active work items 1719 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1719), 1723 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1723), 1728 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1728), 1732 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1732), and 1737 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1737) | The active story set aligns to the requested workflow. Associated active Test tasks are 1722 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1722), 1726 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1726), 1731 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1731), 1735 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1735), and 1740 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1740). | Test cases and automated evidence should trace to these Test tasks. |
| Active story 1741 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1741), “Occupational-health case management” | This conflicts with the explicit release exclusion for occupational-health case management. | Treat as a scope defect: exclude it from this release’s test plan and ask the product owner to remove, close, or reclassify it before release approval. |
| Azure DevOps repository record | A repository is registered, but no branches were returned. | No implementation baseline was available through the connected records for test execution planning. Automation details must be confirmed after the GitHub source and workflow are accessible. |
| Existing unrelated closed and active work/test records | The project contains records from other initiatives, including a test plan for a different domain. | Do not reuse those test plans/cases as evidence. Create a clearly scoped incident-reporting plan to preserve traceability. |

Evidence limitation: Technical requirements and UX mockups are marked missing in the supplied project context. No acceptance-level API contract, status-transition rules, role matrix, data-retention rule, accessibility standard, or notification delivery contract was available. The proposal therefore tests stated outcomes and identifies unresolved specifics as approval gates rather than inventing requirements.

# 2. Proposed Azure DevOps changes

After approval, the factory should create the following new records; no existing record should be modified automatically.

## Test plan

Title: Tutorial Safety Incident Reporting — Dev validation Purpose: Establish functional, integration, usability, responsive, access-control, persistence, and automated-regression evidence for the approved release boundary.

## Test suites and traceability

| Suite | Linked delivery records | Coverage purpose |
| --- | --- | --- |
| Incident reporting | Story 1719; Test task 1722 | Rapid, valid mobile submission and validation/error outcomes. |
| Triage and notification | Story 1723; Test task 1726 | Safety-lead review, triage updates, and notification recording/outcomes. |
| Corrective-action verification | Story 1728; Test task 1731 | Assignment, update, completion evidence/note as implemented, and independent verification prior to closure. |
| Investigation closure and reporting record | Story 1732; Test task 1735 | Completion of investigation, closure controls, retained workflow history, and closed-record review. |
| Feedback, protection, responsive experience, and regression | Story 1737; Test task 1740 | Clear success/failure states, input validation, sensitive-data protection, synthetic tutorial data, responsive behavior, and automation. |
| Release-boundary safeguards | Requirement scope and work item 1741 exception | Confirm excluded downstream processes are not delivered as application workflows. |

# 3. Proposed test cases

The following are the minimum reviewable cases. Detailed test steps will use the approved field labels, role names, statuses, and acceptance criteria once the implementation and missing specifications are available.

| ID | Test case | Type / priority | Expected evidence |
| --- | --- | --- | --- |
| TSIR-01 | Submit a minimum valid incident report from a mobile viewport within the stated under-one-minute user outcome. | End-to-end; release-critical | Created record, visible confirmation, assigned identifier/status as implemented, and elapsed-time observation using controlled Dev conditions. |
| TSIR-02 | Prevent submission when required information is absent or invalid; preserve entered safe values where applicable and show actionable feedback. | UI/API integration; release-critical | Field-level and/or summary feedback; no invalid persistent record. |
| TSIR-03 | Handle a service or persistence failure during report submission without falsely confirming success. | End-to-end negative | Clear unsuccessful outcome and safe recovery/retry behavior; no duplicate or partial state unless the approved design explicitly supports it. |
| TSIR-04 | Allow the safety lead to locate and review a submitted report, record triage decisions, and record notification activity. | End-to-end; release-critical | Updated incident timeline/history and visible notification outcome/state. |
| TSIR-05 | Reject invalid or incomplete triage/notification changes according to implemented validation rules. | UI/API integration | Clear feedback; prior valid state remains intact. |
| TSIR-06 | Create, assign, update, and mark a corrective action complete using the approved workflow. | End-to-end; release-critical | Owner, status, completion information, and retained association with the incident. |
| TSIR-07 | Prevent closure where corrective actions requiring verification are not verified; permit the configured verifier to record a successful or unsuccessful verification outcome. | Rules/API/UI integration; release-critical | Closure blocked with clear reason; verification outcome retained. |
| TSIR-08 | Complete the investigation and close an eligible incident. | End-to-end; release-critical | Closed record contains report, triage, notification, investigation, corrective-action, verification, and closure history required by the approved design. |
| TSIR-09 | Confirm the closed record remains reviewable after refresh/re-login and cannot be altered contrary to the approved closure rules. | Persistence/access control | Durable retrieval and enforced post-closure behavior. |
| TSIR-10 | Enforce role-aware access for reporter, safety lead, and corrective-action assignee capabilities. | Security/API/UI integration; release-critical | Unauthorized actions and direct API attempts are denied without exposing protected details. |
| TSIR-11 | Confirm sensitive information is not unnecessarily exposed in list views, unauthorized views, client-visible errors, or application logs available to test users. | Security/privacy | Redacted/minimized display and safe error behavior. No production-like sensitive data used. |
| TSIR-12 | Verify success, loading, empty, validation, authorization, and unexpected-failure feedback across the principal workflow. | UI; high | Clear, distinguishable, actionable feedback with no misleading success state. |
| TSIR-13 | Exercise primary reporter and safety-lead workflows on supported mobile and desktop viewport classes. | Responsive/manual + automated smoke | No blocked primary action, inaccessible control, overlap, or loss of submitted data. |
| TSIR-14 | Run automated regression for the complete happy path: report → triage/notification → corrective action → verification → investigation closure → closed-record review. | Automated E2E; release-critical | Repeatable Dev run, published results, and failure diagnostics. |
| TSIR-15 | Verify all fixtures and seed records used by tests are explicitly tutorial/synthetic and non-sensitive; isolate and clean up automated test data. | Data quality | Test-run-owned records are identifiable and do not contaminate shared Dev validation. |
| TSIR-16 | Confirm no occupational-health case-management, insurance-claim, or payroll workflow is exposed in this release. | Scope safeguard | Recorded inspection and, where applicable, automated navigation/API checks. |

# 4. Test approach

## Automation

Use the approved stack to implement a layered regression suite:

Angular + Ionic: component and UI tests for input validation, conditional actions, responsive rendering, and feedback states.

FastAPI: API contract, validation, authorization, error-mapping, workflow-transition, and persistence integration tests.

PostgreSQL: integration tests validating workflow-state persistence, incident/action relationships, and closed-record retrieval.

End-to-end: browser-based test automation appropriate to the delivered Angular/Ionic application, exercising the release-critical workflow in Dev.

Test automation must:

Read host, route, timeout, feature-switch, and test-run settings from JSON under the application config folder at runtime.

Obtain credentials only through the approved environment/identity/secret mechanism; never commit, log, or embed credentials.

Use synthetic, non-sensitive fixtures derived from the approved tutorial data model.

Publish test results and failure artifacts with sensitive content excluded or redacted.

Avoid assumptions about endpoint names, database table names, status labels, or notification providers until they are confirmed by the implementation and approved technical material.

## Manual/exploratory validation

Perform targeted manual Dev validation for:

time-to-complete observation for the under-one-minute reporting outcome;

mobile interaction usability and layout behavior;

clarity of messages in success and failure paths;

role-specific workflow review;

visual review for accidental sensitive-data exposure; and

closed-record completeness against the approved design.

This complements, rather than duplicates, the automated regression suite.

# 5. Test data and environment controls

Use only fictional, clearly marked tutorial incident, user, notification, corrective-action, and closure records.

Do not use real health, insurance, payroll, personal, or incident data.

Each automated run should create data with a unique run marker, retain it only long enough for evidence collection, and clean it up according to the approved Dev-data policy.

Test notification behavior through a safe configured Dev mechanism. The plan validates recording and outcome handling; it does not assume a real external delivery provider exists.

Keep all test-environment URLs, feature settings, timing controls, and integration simulation behavior configurable. No values are to be hardcoded in test source.

# 6. Entry, exit, and release recommendation

## Entry criteria

The Dev deployment is reachable and identifies the build/version under test.

The implementation provides the approved roles and end-to-end workflow.

The final acceptance criteria, workflow statuses/transitions, required fields, and closure prerequisites are available.

Safe synthetic data and role-specific test access are available through approved mechanisms.

The occupational-health work item conflict is resolved or explicitly excluded from the release baseline.

## Exit criteria

Recommend the Dev test stage as passed only when:

all release-critical cases TSIR-01 through TSIR-11 and TSIR-14 pass;

TSIR-12 through TSIR-16 are completed with no unresolved issue that blocks a stated requirement or release boundary;

automated unit, API/integration, and end-to-end results are published and traceable to the tested build;

no open defect permits unauthorized access, exposes sensitive information, creates a false success confirmation, corrupts the workflow record, bypasses required verification, or prevents the primary workflow; and

test evidence is linked to the corresponding Azure DevOps test cases and Test tasks.

Any deviation should be documented as a reviewed risk with an owner and disposition; it must not be silently accepted.

# 7. Decisions required before execution

Scope correction: Confirm removal, closure, or reclassification of active work item 1741 (https://dev.azure.com/csdmichael/Tutorial%20Safety%20Incident%20Reporting/_workitems/edit/1741), since occupational-health case management is explicitly out of scope.

Workflow definition: Approve role permissions, required incident fields, lifecycle statuses, permitted transitions, notification criteria, verification evidence, and closure prerequisites.

Compliance boundary: Define the intended meaning of “supports statutory reporting,” including the required closed-record content and retention/audit expectations. This plan validates the application record; it does not claim jurisdiction-specific statutory compliance without an approved jurisdictional specification.

UX/accessibility baseline: Supply the missing UX mockup and the accessibility standard or acceptance criteria to enable objective UI conformance testing.

Technical baseline: Supply the missing technical requirements/API contract and confirm the GitHub source/workflow access path so implementation-specific automation can be reviewed and executed.

Recommendation: Approve this proposal with the scope correction and specification decisions above as test-stage gates.