## Slide 1: Delivery Plan and Backlog
Tutorial Safety Incident Reporting
Agentic SDLC Factory · October 26, 2026

## Slide 2: Plan Proposal — Tutorial Safety Incident Reporting
Decision requested: Approve this plan to begin architecture, backlog publication, and implementation planning for the Dev environment.

## Slide 3: 1. Evidence and current state
Repository governance clarification: GitHub is identified as the source-code system of record, while Azure DevOps is the work-item and test-management system of record. The empty Azure Repos repository should not be u…

## Slide 4: 2. Outcome and release boundary
A responsive mobile-first tutorial application enabling:
A site worker to submit an incident report quickly.
A safety lead to review, triage, and issue notifications.
Assigned users to manage corrective actions to verified completion.
A safety lead to complete the investigation and close it into a durable reporting record.
Clear success and failure feedback, input validation, realistic non-sensitive tutorial data, and automated coverage of the main workflow.
The following remain downstream or excluded from this release, as stated in the intake:

## Slide 5: 3. Proposed functional backlog
Goal: Enable a worker to capture and submit an incident from mobile or desktop.
Stories
Start a new incident report and enter the information required by the approved report form.
Validate required and malformed values before submission.
Save the submitted report with a unique reference and show a clear confirmation or actionable failure message.
View submitted incident details and the current lifecycle status.
Acceptance outcomes

## Slide 6: 4. Delivery sequence and dependencies
Each increment should produce a reviewable pull request in the GitHub repository and linked Azure DevOps work items/tests after factory publication.

## Slide 7: 5. Architecture and implementation constraints
The Architecture Advisor should produce the detailed solution design, subject to these plan constraints:
Client: Angular + Ionic in TypeScript, mobile-first and responsive.
Service: FastAPI, exposing a documented contract derived from approved workflow and data-model decisions.
Data: PostgreSQL with versioned migrations and referential links among incident, triage, notification, corrective action, verification, investigation, and audit records.
Configuration: Put all runtime-tunable values—such as service base addresses, notification-provider options, feature controls, retention options, upload constraints, and timeouts—in versioned JSON configuration under…
Secrets: Use environment variables, managed identity, or an approved secret store. Never commit, display, or log credentials.
Identity/access: Treat reporter and safety-lead capabilities as distinct authorization requirements. Final roles, authentication provider, and delegated access must be approved before implementation.

## Slide 8: 6. Test and quality plan
Automated tests will cover, at minimum:
Valid report submission and confirmation.
Invalid or incomplete report rejection with usable feedback.
Safety-lead triage and notification recording.
Corrective-action creation, assignment, completion, and verification.
Attempted closure with outstanding required actions is blocked.
Successful investigation closure after preconditions are satisfied.

## Slide 9: 7. Decisions required before build
These items are not specified in the supplied requirements and should be resolved during architecture/backlog refinement:
Report form definition: Required fields, optional fields, controlled vocabularies, attachment/evidence rules, and whether offline capture is required.
Rapid-report success measure: The form/flow baseline and usability method for determining that reporting can be completed “in under a minute.”
Identity and roles: Authentication provider, reporter/safety-lead permissions, assignment permissions, and whether a verifier must be independent from the action owner.
Triage rules: Severity/priority taxonomy, escalation thresholds, notification recipients, delivery channels, and failure/retry policy.
Closure policy: Required investigation information, allowable exceptions to action verification, and who may close or reopen a record.
Statutory-reporting support: Jurisdiction, retention period, required reporting fields, export format, audit expectations, and data residency/compliance requirements.

## Slide 10: 8. Proposed changes after approval
The factory should:
Create an Azure DevOps Epic and the five feature groupings above, with linked user stories, acceptance criteria, and test cases.
Publish the approved intake document and this plan into the documentation location associated with the GitHub documentation system of record.
Use csdmichael/tutorial-safety-incident-reporting on main as the implementation repository, subject to normal branch and pull-request governance.
Add the planned application, configuration, documentation, test, and GitHub Actions workflow files through reviewed pull requests.
Leave the empty Azure Repos repository untouched unless governance explicitly directs consolidation or migration.

## Slide 11: Approval recommendation
Approve with the stated decision log. The core workflow is sufficiently defined to begin architecture and backlog setup. Implementation should not proceed beyond the foundation and reporting-flow design until the repo…