# Test Execution Report

Tutorial Safety Incident Reporting · Generated by the Agentic SDLC Factory on October 26, 2026

Testing Proposal — Tutorial Safety Incident Reporting (Dev environment)

## 1. Test readiness snapshot

Source of truth: Requirements emphasize a mobile-first incident workflow that supports rapid reporting (<1 minute), safety-lead triage/notifications, corrective-action tracking through verification, and a defensible closure record, all with clear success/error feedback, responsive layouts, realistic tutorial data, and automated coverage of the primary workflow.[^1]

Gaps to resolve: Technical requirements and UX mockups are missing from the intake package; design decisions that impact validation rules, field layouts, and platform behaviors must be confirmed before deep test execution to avoid rework.

Target environment: Dev (per project brief). All hostnames, API routes, feature flags, and credentials must be injected from the repository’s config JSON and secure stores—no literals in tests.

## 2. Scope & measurable objectives

| ID | Objective | Testable acceptance evidence |
| --- | --- | --- |
| T-01 | Report an incident from a mobile device in under a minute | Functional + UX tests for quickest-path submission, including required field validation, attachment handling, latency checks, and cross-device responsive behavior. |
| T-02 | Enable safety leads to triage, classify, and notify | API/UI tests verifying role-based access, status transitions, notification triggers, and error handling. |
| T-03 | Track corrective actions through verified completion | Workflow tests ensuring each action maintains owner, status, evidence, verification logs, and prevents closure without verification. |
| T-04 | Produce a defensible closure record | Data integrity and PDF/export verification to confirm the closed record retains triage, notification, investigation, corrective-action, verification, and closing notes. |
| T-05 | Provide clear outcomes and automated regression | UX assertions for success/error toasts, loading states, authorization feedback, plus automated UI/API suites for the end-to-end happy path. |

## 3. Planned test types & charters

| Layer | Focus | Approach |
| --- | --- | --- |
| Functional UI (Angular + Ionic) | Incident submission, triage board, corrective-action workflow, closure screens, offline/error states | Exploratory charters on tablet/handset breakpoints; regression via Playwright (or Ionic-compatible WebDriver) aligned to config-driven routes. |
| API (FastAPI) | Incident CRUD, role-guarded transitions, notification endpoints, corrective-action lifecycle, closure export | Pytest + HTTPX suite using config-based base URLs, schema/contract assertions, and negative cases (auth failures, validation errors). |
| Data layer (PostgreSQL) | Referential integrity, auditing columns, status history snapshots | Read-only SQL probes executed via test harness using env-provided connection strings; verify sample seed data conforms to tutorial scenarios. |
| Non-functional (targeted) | Performance of “<1 minute” submission flow, mobile responsiveness, security basics | Lightweight performance sampling (e.g., Lighthouse for PWA metrics, simple k6 smoke), accessibility scan (axe), and API auth/ZAP baseline scan focused on exposed FastAPI routes. |

## 4. Test data & environment strategy

Sample data parity: Requirements call for “realistic sample data”; curate JSON/CSV fixtures describing reporters, incidents, and corrective actions, seeded via migration or API to keep Dev deterministic. Include corner cases (multiple attachments, multi-step actions) for verification.[^1]

Config-driven inputs: Store tunable values (e.g., SLA thresholds, retry limits, notification channel toggles) in the repo’s config files and have both automated and manual tests read them to stay environment-agnostic.

Data resets: Provide scripts (SQL or management API) to roll Dev back to a known baseline before each regression run, ensuring consistent timing metrics (e.g., measuring sub-minute submissions).

Test accounts/roles: Obtain non-production identities for Reporter, Safety Lead, and Triage Reviewer roles via secret store variables; never embed credentials into scripts.

## 5. Automation approach

| Suite | Tooling | Coverage notes |
| --- | --- | --- |
| End-to-end workflow | Playwright (TypeScript) running against Ionic build in Chrome + WebKit emulation | Covers incident submission → triage classification → corrective action creation → verification → closure, plus validation failures. |
| API contract & negative | Pytest + HTTPX + Schemathesis (optional) | Validates FastAPI OpenAPI spec, checks role-based authorization, malformed payload handling, and ensures closure APIs enforce verified corrective actions. |
| Mobile responsiveness regression | Playwright device emulations + Ionic lab | Snapshot comparisons for primary views at handset/tablet breakpoints; ensures “report in under a minute” UI remains uncluttered. |
| Data integrity | Python/SQL scripts invoked in CI | Confirms DB triggers/history tables populate for notifications, corrective actions, and closure artifacts. |

Automated suites should be wired into GitHub Actions (per system-of-record) with gating rules: API + E2E must pass on pull requests before merge. Report results back to Azure DevOps test management through adapters for traceability.

## 6. Manual/exploratory focus

Edge-case workflows (multiple concurrent incidents, reassignment of corrective actions, re-opening after failed verification).

Accessibility review (screen-reader focus order, color contrast, keyboard-only).

Disaster scenarios such as network drop during submission and conflict resolution when multiple leads edit the same incident.

## 7. Entry / exit criteria

Entry: Feature-complete Dev build, config files populated for Dev endpoints, seed data scripts validated, and blockers from missing technical/UX specs resolved or formally deferred.

Exit: 100% pass on automated suites covering the primary workflow, no Severity 1–2 defects open, documentation of residual risks, and reproducible evidence of the “report under a minute” benchmark on two device classes.

## 8. Risks & mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Missing technical requirements and UX mockups | Ambiguity in acceptance criteria (validation rules, layouts) could cause churn | Request interim wireframes or annotated requirements before committing to detailed test cases; flag assumption log in Azure DevOps. |
| Real-time notification dependencies | If external channels (e.g., push/SMS/email) aren’t available in Dev, verification is limited | Provide stubs or test doubles configurable via JSON to capture payloads for assertion without hitting live services. |
| Performance metric (“<1 minute”) depends on network latency | Difficult to reproduce consistently | Define measurable subset (form interaction time + API response under controlled network throttling) and document methodology in test report. |

## 9. Reporting & governance

Track cases, suites, and execution results in Azure DevOps Test Plans; map each test back to requirement IDs derived from the intake document for traceability.

Publish daily test dashboards summarizing pass/fail, defect trends, and outstanding risks; include evidence links (screenshots, logs) but omit any secrets.

Store reusable fixtures, mocks, and data-reset scripts in the repo under tests/ with instructions in docs/testing/ so future stages can reuse them.

[^1]: docs/intake/requirements/tutorial-safety-incident-reporting-requirements.md (Tutorial Safety Incident Reporting requirements)