# Delivery Plan and Backlog

Tutorial Safety Incident Reporting · Generated by the Agentic SDLC Factory on October 26, 2026

# Plan Proposal — Tutorial Safety Incident Reporting

Decision requested: Approve this plan to begin architecture, backlog publication, and implementation planning for the Dev environment.

# 1. Evidence and current state

| Source | Finding |
| --- | --- |
| Approved requirements intake | Defines the end-to-end workflow: rapid incident reporting, safety-lead triage and notification, corrective-action tracking through verification, and investigation closure into a statutory-reporting-supporting record. |
| Project context | Selected stack is Angular + Ionic/TypeScript, FastAPI, and PostgreSQL. |
| GitHub | Repository csdmichael/tutorial-safety-incident-reporting exists, has main at commit 973a6d2, contains README.md, has no open pull requests, and has no GitHub Actions workflows. |
| Azure DevOps | Project and an identically named Azure Repos repository exist, but the Azure repo has no branches and the project has no work items. |
| Intake coverage | Functional requirements are supplied; technical requirements and UX mockups are absent. |

Repository governance clarification: GitHub is identified as the source-code system of record, while Azure DevOps is the work-item and test-management system of record. The empty Azure Repos repository should not be used for implementation unless a governance owner explicitly changes the system-of-record mapping.

# 2. Outcome and release boundary

## In scope

A responsive mobile-first tutorial application enabling:

A site worker to submit an incident report quickly.

A safety lead to review, triage, and issue notifications.

Assigned users to manage corrective actions to verified completion.

A safety lead to complete the investigation and close it into a durable reporting record.

Clear success and failure feedback, input validation, realistic non-sensitive tutorial data, and automated coverage of the main workflow.

## Out of scope

The following remain downstream or excluded from this release, as stated in the intake:

Occupational-health case management

Insurance claims

Payroll

Production integrations to those systems

A jurisdiction-specific statutory filing or submission integration

The application will retain the closed investigation record and relevant audit history needed to support a later statutory reporting process; it will not claim statutory compliance until applicable jurisdictional, retention, and reporting requirements are approved.

# 3. Proposed functional backlog

## Epic 1 — Incident reporting

Goal: Enable a worker to capture and submit an incident from mobile or desktop.

Stories

Start a new incident report and enter the information required by the approved report form.

Validate required and malformed values before submission.

Save the submitted report with a unique reference and show a clear confirmation or actionable failure message.

View submitted incident details and the current lifecycle status.

Acceptance outcomes

The reporting experience works at mobile and desktop widths.

Invalid input is identified next to the affected field and does not create a report.

A successful submission gives the reporter a reference and next-step/status feedback.

The rapid-report objective is assessed against an approved final form and usability measure; it cannot be objectively verified from the current requirements alone.

## Epic 2 — Triage and notification

Goal: Enable the safety lead to prioritize reports and record notification activity.

Stories

Present a triage queue of submitted incidents.

Review and update triage information, including priority/classification fields approved in the final data model.

Record notification decisions and delivery status/history.

Provide meaningful feedback when triage or notification actions fail.

Acceptance outcomes

A safety lead can distinguish untriaged from triaged incidents.

Triage changes are attributable and time-stamped.

Notification activity is recorded without embedding credentials or external-service configuration in code.

## Epic 3 — Corrective actions

Goal: Track work arising from an incident until independently verified.

Stories

Create, assign, update, and review corrective actions linked to an incident.

Track action progress and evidence/notes permitted by the approved data policy.

Verify completion before allowing the action to be treated as complete.

Surface overdue or incomplete actions according to configurable rules.

Acceptance outcomes

Every corrective action remains traceable to its incident.

Completion and verification are distinct lifecycle steps.

The application prevents investigation closure while required corrective actions remain unverified, subject to a confirmed exception policy.

## Epic 4 — Investigation closure and reporting record

Goal: Close an investigation into a durable, reviewable record.

Stories

Capture investigation findings and closure rationale.

Assemble the report, triage, notification, corrective-action, and verification history into the closed incident record.

Restrict closure to authorized users and enforce closure preconditions.

Provide a read-only closed-record view appropriate for later reporting/export design.

Acceptance outcomes

Closed records preserve lifecycle history and cannot be silently altered.

The system clearly explains blocked closure conditions.

Closed records can be retrieved for authorized review.

## Epic 5 — Foundation, security, quality, and delivery

Goal: Provide a maintainable tutorial system with protected data and repeatable verification.

Stories

Establish the Angular/Ionic client, FastAPI service, PostgreSQL persistence, migrations, and configuration structure.

Implement application authentication and authorization once the identity approach and permitted roles are approved.

Apply server-side authorization and validation for every protected operation; do not rely solely on client controls.

Add audit events for material lifecycle changes.

Provide realistic, synthetic seed data only.

Add unit, API/integration, and end-to-end tests for the primary workflow.

Add GitHub Actions validation workflow(s), with non-secret configuration and secrets sourced only from secure runtime facilities.

Document local setup, configuration contract, test execution, and operational handoff.

# 4. Delivery sequence and dependencies

| Increment | Deliverable | Depends on |
| --- | --- | --- |
| 1. Foundation | Repository structure, configuration files, database migrations, base UI/API, health checks, seed-data approach, CI validation | Technical decisions below |
| 2. Report | End-to-end incident creation, validation, confirmation, and viewing | Approved report fields and data classification |
| 3. Triage | Triage queue, decisions, and notification records | Role and notification policy |
| 4. Actions | Corrective-action lifecycle and verification | Assignment and verification rules |
| 5. Closure | Investigation closure, immutable lifecycle history, closed record | Closure criteria and reporting-record requirements |
| 6. Hardening | Accessibility/responsive review, automated workflow tests, security review, deployment readiness | All functional increments |

Each increment should produce a reviewable pull request in the GitHub repository and linked Azure DevOps work items/tests after factory publication.

# 5. Architecture and implementation constraints

The Architecture Advisor should produce the detailed solution design, subject to these plan constraints:

Client: Angular + Ionic in TypeScript, mobile-first and responsive.

Service: FastAPI, exposing a documented contract derived from approved workflow and data-model decisions.

Data: PostgreSQL with versioned migrations and referential links among incident, triage, notification, corrective action, verification, investigation, and audit records.

Configuration: Put all runtime-tunable values—such as service base addresses, notification-provider options, feature controls, retention options, upload constraints, and timeouts—in versioned JSON configuration under config/, read at runtime. Environment-specific values must not be hardcoded.

Secrets: Use environment variables, managed identity, or an approved secret store. Never commit, display, or log credentials.

Identity/access: Treat reporter and safety-lead capabilities as distinct authorization requirements. Final roles, authentication provider, and delegated access must be approved before implementation.

Data protection: Minimize sensitive data, prevent it from appearing in application logs, apply authorization at the API boundary, and define retention/deletion expectations before production promotion.

External notification: Design as a configurable adapter. No provider, endpoint, credential, recipient directory, or delivery policy has been approved.

# 6. Test and quality plan

Automated tests will cover, at minimum:

Valid report submission and confirmation.

Invalid or incomplete report rejection with usable feedback.

Safety-lead triage and notification recording.

Corrective-action creation, assignment, completion, and verification.

Attempted closure with outstanding required actions is blocked.

Successful investigation closure after preconditions are satisfied.

Authorization checks preventing unauthorized lifecycle updates.

API validation and persistence integrity.

Responsive smoke coverage for mobile and desktop layouts.

Quality gates for each pull request:

Build and static checks pass.

Migration and API/integration tests pass.

Main workflow end-to-end tests pass once the relevant increments exist.

No secrets, sensitive sample data, or environment-specific endpoints are committed.

Configuration changes are documented and validated.

Work item, acceptance criteria, implementation, and automated tests are traceable.

# 7. Decisions required before build

These items are not specified in the supplied requirements and should be resolved during architecture/backlog refinement:

Report form definition: Required fields, optional fields, controlled vocabularies, attachment/evidence rules, and whether offline capture is required.

Rapid-report success measure: The form/flow baseline and usability method for determining that reporting can be completed “in under a minute.”

Identity and roles: Authentication provider, reporter/safety-lead permissions, assignment permissions, and whether a verifier must be independent from the action owner.

Triage rules: Severity/priority taxonomy, escalation thresholds, notification recipients, delivery channels, and failure/retry policy.

Closure policy: Required investigation information, allowable exceptions to action verification, and who may close or reopen a record.

Statutory-reporting support: Jurisdiction, retention period, required reporting fields, export format, audit expectations, and data residency/compliance requirements.

Sensitive-data policy: Permitted personal/medical information, attachment handling, access controls, retention, and deletion requirements.

UX direction: No mockup exists; approve a mobile-first workflow design before UI implementation.

Dev deployment target: The project identifies Dev but supplies no hosting, database, identity, or notification-service selections. These must be supplied as deployment configuration, not embedded in source.

# 8. Proposed changes after approval

The factory should:

Create an Azure DevOps Epic and the five feature groupings above, with linked user stories, acceptance criteria, and test cases.

Publish the approved intake document and this plan into the documentation location associated with the GitHub documentation system of record.

Use csdmichael/tutorial-safety-incident-reporting on main as the implementation repository, subject to normal branch and pull-request governance.

Add the planned application, configuration, documentation, test, and GitHub Actions workflow files through reviewed pull requests.

Leave the empty Azure Repos repository untouched unless governance explicitly directs consolidation or migration.

# Approval recommendation

Approve with the stated decision log. The core workflow is sufficiently defined to begin architecture and backlog setup. Implementation should not proceed beyond the foundation and reporting-flow design until the report form, access model, triage/closure policy, and data/statutory requirements are confirmed.